## Slide 1: MPI 4.0 Preparation
Wes Bland, Bill Gropp
MPI Forum Virtual Meeting
April 1, 2020

## Slide 2: What’s Left to Do?
Merge Editor Fortran Updates - https://github.com/mpi-forum/mpi-standard/pull/165
Merge Pythonization - https://github.com/mpi-forum/mpi-standard/pull/152
Merge all proposals voted in at the Portland meeting
Finish votes and merge 4.0 proposals
Determine steps for all the editorial changes proposed by Bill

## Slide 3: Editor Fortran Updates https://github.com/mpi-forum/mpi-standard/pull/165
All chapter committee chairs must review the changes to their chapter and enter “YES” column E in the spreadsheet sent out by Bill.
If there are any comments, enter “NO” and give feedback on the GitHub pull request.
  When your feedback has been resolved, change your “NO” to a “YES”.
Finishing this PR blocks the remaining items. It needs to be finished ASAP!
  Still missing: Terms (Claudia), Datatypes (George), Collectives (Tony), Topologies (Rolf), Partitioned (Ryan), Environment (George), RMA (Bill), I/O (Tony), Deprecated (Rolf), Removed (Rolf), Bindings (Puri), Bindings Summary (Rolf), Changelog (Rolf), Other (Bill)

## Slide 4: Merge Pythonization https://github.com/mpi-forum/mpi-standard/pull/152
Once the style updates are done, the Pythonization team will resolve conflicts with their branch.
Martin R. / Jeff S. will resolve these and then this will be merged.
Reviews also needed on this by chapter committee chairs (change comments to YES if done):
  Frontmatter (Bill), Collectives (Tony), Topologies (Rolf), Partitioned (Ryan), Environment (George), RMA (Bill), I/O (Tony), Deprecated (Rolf), Bindings (Puri), Bindings Summary (Rolf), Changelog (Rolf), Other (Bill)

## Slide 5: Merge Portland Proposals
3 proposals were voted in and not yet merged from Portland:
  Nonblocking sendrecv
    https://github.com/mpi-forum/mpi-standard/pull/104
  MPI_T Events
    https://github.com/mpi-forum/mpi-standard/pull/33
  MPI_Info string changes
    https://github.com/mpi-forum/mpi-standard/pull/129
    https://github.com/mpi-forum/mpi-standard/pull/131
These will all need to by Pythonized before they can be merged.
  Ask Martin R./Jeff for help if necessary

## Slide 6: Finish votes and Merge 4.0 Proposals
These are the topics agreed on at the Portland meeting for MPI 4.0 and their status:
  Hardware Split Types (Passed 1st Vote)
  Partitioned Communication (Passed 1st Vote)
  Non-blocking Introduction (Passed 1st Vote)
  MPI_INFO_ENV before MPI_INIT (Passed 1st Vote)
  Sessions (Passed 1st Vote)
  Embiggenment (Passed no-no vote) – Blocker for MPI 4.0
  Terms and Conventions
  Hardware Topologies

## Slide 7: Determine Next Steps for Editorial Changes
https://github.com/mpi-forum/mpi-issues/issues/161 - https://github.com/mpi-forum/mpi-issues/issues/281
Each of these issues needs to be scoped and owned by someone
Wesley is making a first pass based on the poll taken in February
  See the comments on the GitHub issues themselves
  Every issue needs an owner. You can even take one marked for editor/chapter committee and work with the appropriate people.
    Anyone can contribute here! No prior MPI authorship required in most cases.
    For anything not assigned, I plan to assign it to the chapter committee chair (for them to reassign if possible).
We’ll go over the remaining items during these virtual meetings for the next few weeks to decide how to move forward.
  If possible, we might be able to resolve the questions around some of these issues and allow someone to just do the mechanical work.

## Slide 8: Issues to Discuss
https://github.com/mpi-forum/mpi-issues/issues/166
https://github.com/mpi-forum/mpi-issues/issues/167
https://github.com/mpi-forum/mpi-issues/issues/169
https://github.com/mpi-forum/mpi-issues/issues/171
https://github.com/mpi-forum/mpi-issues/issues/176
https://github.com/mpi-forum/mpi-issues/issues/177
https://github.com/mpi-forum/mpi-issues/issues/178
https://github.com/mpi-forum/mpi-issues/issues/179

## Slide 9: Needs an owner
https://github.com/mpi-forum/mpi-issues/issues/168
https://github.com/mpi-forum/mpi-issues/issues/172
https://github.com/mpi-forum/mpi-issues/issues/180