## Slide 1: MPI Forum RCM/FRM Meeting Procedure

## Slide 2: 5 Weeks Before the RCM (Before Nov 1) Document Editor
Publish a Release Candidate Draft for MPI 4.0
  Work with Wes to create an MPI 4.0 ”draft” branch in the repository where unmerged changes can be combined for the purpose of generating a document for the RCM.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 3: Before the RCM (Nov 9 – DEC 4) Chapter Committee Chairs
Each chair goes through their respective chapter and itemizes the changes since MPI 3.1.
  Check out the latest version of the draft branch and run this:
    git diff origin/mpi-3.1
The chair will be responsible for “reading” their chapter at the RCM meeting via some mechanism to convey the list of all changes.
  Could use marked up PDF, slides, etc.
  Make sure to check all changes, not just the ones you “expect” to be there.
Itemize a list of things that need to be done to have the chapter be ready for a final version.
Work on resolving the list of changes (if any).
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 4: Before the RCM (Nov 9 - Dec 4) MPI Forum Members
Review the entire Release Candidate Draft
  Wes will produce a spreadsheet with the entire MPI Standard chunked into pieces.
  Everyone who has registered for 3 meetings this year (and any other volunteers) will be assigned a chunk of pages to review.
    That works out to about 50 pages per-person. We need everyone to help here. Please do your homework.
  When each person finishes their section, they should provide a list of problems or confirmation that there are none necessary to Martin/Wes.
Each person should look for:
  Formatting and whitespace problems, spelling errors, and other typos.
  Logical inconsistencies in the overall document, or problems with approved changes.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 5: At the RCM (Dec 7 – 10) Chapter Committee Chairs
Chapter committee chairs ”read” their chapters to have the forum confirm that all changes are correct.
Chapter committee chairs present a list of:
  Unresolved issues found in implementing the approved changes
  Technical issues found with the chapter
  Changes made since the beginning of the RCM
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 6: At the RCM (Dec 7 – 10) MPI Forum Chair
Present the compiled list of changes since the Release Candidate Document was published that have been made and will be made before completing MPI 4.0.
Already Done
(chap. cmte. changes at RCM)
Fix whitespace on p. 483
...
To Do
(errata at FRM)
Fixes for Big Counts
...
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 7: At the RCM (Dec 7 – 10) MPI Forum Secretary
Conduct a ballot on ratifying the entire Release Candidate Draft including the two lists of changes presented earlier.
  If this fails, do everything again for the next meeting.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 8: At the RCM (Dec 7 – 10) MPI Forum Chair
Call for nominations for new offices for the next version of the MPI Standard.
  Chair, Secretary, Treasurer, MPI Standard Document Editor
Nominations should occur either ”in person” during the meeting or on the MPI Forum mailing list.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 9: 5 weeks before the FRM (Jan 18) Chapter Committee Chairs
Resolve all remaining open issues from the previous lists
  Work with Bill to merge any changes (prior to errata vote at the FRM)
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 10: 4 weeks before the FRM (Jan 25) MPI Standard Document Editor
Publish a new Release Candidate Document
  Anything that was officially voted in at the previous meeting goes into the mpi-4.x branch.
  Anything that still needs a vote goes into the mpi-4-rc branch.
  The mpi-4-rc branch should be based on (or merged with) the mpi-4.x branch.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 11: 2 weeks before the FRM (Feb 8) MPI Forum Chair
MPI Forum officer nominations close
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 12: At the FRM (Feb 22 – Feb 24) MPI Forum Secretary
Conduct a ballot for each change that happened between the RCM and FRM that was on the previously published list.
  This follows “errata” rules and anything that fails will need to be reverted.
Conduct a ballot for each change that happened between the RCM and FRM that was not on the previously published list.
  This follows the “no-no” rules and anything that fails will need to be reverted.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 13: At the FRM (Feb 22 – Feb 24) MPI Forum Chair
Compile a list of all still-unresolved issues that could be fixed before releasing MPI 4.0.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 14: At the FRM (Feb 22 – Feb 24) MPI Forum Secretary
If there is anything left on the chair’s list, on a different date than the previous ballots, hold another ballot about whether to delay ratification.
  If this passes, repeat the FRM at the next meeting.
Conduct a ballot on whether to ratify the entire document
  If this passes, Bill publishes the final version of MPI 4.0 to the MPI Forum website.
  If this fails, start back at the beginning of this slide deck.
November 2020
December 2020
January 2020
February 2020
RCM
FRM

## Slide 15: At the FRM (Feb 22 – Feb 24) MPI Forum Secretary
Conduct ballots for the MPI Forum Officers
  Following the procedures in the procedures document (i.e., continue ballots until some candidate for each office has a majority of non-abstain votes).
New officers begin their term and work with the old officers to transfer knowledge, state secrets, executive washroom keys, etc.
November 2020
December 2020
January 2020
February 2020
RCM
FRM